## Slide 1: Fundamental of Software Engineering SOEng2051
Chapter 3: Agile Development
Department of Software Engineering

## Slide 2: Introduction
Definition: Agile is an approach to project management and software development that focuses on flexibility, collaboration, continuous feedback, and adaptability.
History: Agile emerged as a response to traditional, rigid development methods (like Waterfall), which struggled to handle changing requirements and customer needs effectively.
Agile Manifesto (2001): This foundational document set Agile’s core values and principles, emphasizing individuals, interactions, working software, collaboration, and responsiveness to change.

## Slide 3: Introduction
Key Agile Values and Principles
The 4 Core Values of Agile
Individuals and Interactions over Processes and Tools
Working Software over Comprehensive Documentation
Customer Collaboration over Contract Negotiation
Responding to Change over Following a Plan

## Slide 4: Introduction
Agile Principles
Emphasis on satisfying the customer, embracing change, delivering working software frequently, and maintaining sustainable development, among others.
Agile Frameworks
Agile is an umbrella term, so it encompasses several frameworks. Here are some of the most popular ones:

## Slide 5: Introduction
Scrum is an Agile framework that helps teams develop complex projects, particularly in software, by breaking work into manageable units (called sprints), typically lasting 1-4 weeks. Scrum is designed to promote flexibility, transparency, and collaboration by organizing work in small, incremental pieces and continuously gathering feedback from users and stakeholders.

## Slide 6: Introduction
Scrum
Structure: Organized around fixed-length sprints (1-4 weeks), with specific roles like Scrum Master, Product Owner, and Development Team.
Key Ceremonies: Sprint Planning, Daily Stand-ups, Sprint Review, and Sprint Retrospective.
Product Backlog and Sprint Backlog: The Product Backlog is a prioritized list of tasks, while the Sprint Backlog contains tasks selected for the current sprint.
Use Case: Best for complex projects that benefit from iterative development and ongoing feedback.

## Slide 7: Introduction
Extreme Programming (XP)
Structure: Emphasizes technical excellence and continuous feedback, with practices like Test-Driven Development (TDD), Pair Programming, and frequent releases.
Core Practices: Continuous integration, refactoring, coding standards, and customer involvement.
Use Case: Ideal for high-stakes projects where product quality is critical.

## Slide 8: Introduction
Core Agile Practices
a. User Stories
Small, user-focused requirements written in plain language (e.g., "As a user, I want to search products so I can quickly find what I need").
Capture user needs without diving into technical details, keeping teams focused on the user's perspective.

## Slide 9: Introduction
Core Agile Practices
b. Backlogs
Product Backlog: A prioritized list of all desired product features.
Sprint Backlog: A subset of tasks from the Product Backlog selected for the current sprint.

## Slide 10: Introduction
Core Agile Practices
C. Daily Stand-ups
Short, focused team meetings (usually 15 minutes) to discuss progress, roadblocks, and plans for the day.
Encourages accountability, real-time feedback, and quick decision-making.

## Slide 11: Introduction
Benefits of Agile
Customer-Centric: Frequent feedback loops mean customers stay engaged and can influence the product’s direction.
Flexibility and Adaptability: Agile allows teams to pivot when requirements change, making it well-suited for fast-evolving projects.
Faster Time to Market: Incremental deliveries mean usable features can be released sooner, enabling faster value realization.
Higher Quality: Continuous testing, feedback, and collaboration improve product quality and reduce defects over time.

## Slide 12: Introduction
Challenges of Agile
Requires Strong Collaboration: Agile teams must work closely together, so it may not fit well in environments lacking team cohesion or customer availability.
Difficulty with Fixed Budgets: Agile’s flexibility may make it hard to predict final project costs, posing challenges for projects with fixed budgets or deadlines.

## Slide 13: Introduction
Agile in Real Life: A Case Study
Consider a software company building a new e-commerce app using Agile Scrum:
Sprint Planning: The team begins by creating a product backlog of features (e.g., login, product catalog, shopping cart).
Daily Stand-ups: Team members update each other on progress, blockers, and next steps.
Sprint Review: At the end of the sprint, the team demonstrates a working login feature to stakeholders, receiving feedback.

## Slide 14: Introduction
Sprint Retrospective: The team discusses what went well (efficient collaboration), what could improve (better time estimates), and decides to apply changes in the next sprint.
Through sprints, they gradually build out the e-commerce platform, frequently testing and refining it based on user feedback, ensuring they remain aligned with customer needs.

## Slide 15: Introduction
differences between Agile, Incremental, and Iterative approaches
Agile
Definition: Agile is a project management and product development approach that emphasizes flexibility, collaboration, and customer feedback. Agile typically combines both incremental and iterative processes.
Example: In software development, a team builds an app in small, functional increments over multiple sprints. Each sprint (typically 1-2 weeks) delivers a new set of features, tested and adjusted based on customer feedback before the next sprint starts.

## Slide 16: Introduction
Incremental
Definition: Incremental development builds a product piece-by-piece, delivering parts of the product (increments) over time. Each increment adds functionality until the final product is complete.
Example: Building a word processor incrementally might start with a basic text editor. The first increment could add spell check, the second grammar check, and the third formatting features, with each part fully functional upon completion.

## Slide 17: Introduction
Iterative
Definition: Iterative development involves creating a basic version of the product (a prototype) and then refining it repeatedly. Each iteration improves the product based on feedback or testing.
Example: Developing a game iteratively may start with a simple prototype featuring only basic gameplay. In each iteration, the team refines graphics, gameplay mechanics, and storylines, gradually enhancing the game until it’s ready for release.

## Slide 18: Introduction
Summary of Differences
Agile integrates incremental and iterative methods to continuously deliver and refine products.
Incremental focuses on adding complete parts to build up a product.
Iterative focuses on revising and improving the same initial version of a product until it meets desired quality.

## Slide 19: …
Phases of Agile Model:
  Requirements gathering
  Design the requirements
  Construction/ iteration
  Testing/ Quality assurance
  Deployment
  Feedback

## Slide 20: Phase of Agile Model
1. Requirements Gathering
Purpose: To collect initial requirements, understand the project’s scope, and identify key objectives from stakeholders.
Approach: In Agile, requirements gathering is a continuous, evolving process. Instead of setting all requirements upfront, Agile teams gather initial requirements to understand the project’s purpose, and then refine or add requirements in each iteration based on feedback.

## Slide 21: Phase of Agile Model
Output: A prioritized list of user stories or product backlog items that define initial project needs.
Example: For a banking app, initial requirements might include user authentication, viewing account balance, and transaction history. These requirements are written as user stories and organized in a prioritized backlog for the development team.

## Slide 22: Phase of Agile Model
2. Design the Requirements
Purpose: To plan the architecture, design, and technical approach required to build the solution.
Approach: Agile focuses on adaptive design rather than detailed, upfront design. Teams create a flexible architecture that can evolve, allowing for iterative improvements in response to feedback.

## Slide 23: Phase of Agile Model
Output: Basic design models, diagrams, or prototypes that act as a foundation for the first iteration, with additional design details added in future iterations.
Example: For a social media app, the team might initially design a simple profile page layout, which will later be expanded to include features like photo sharing or friend lists based on iterative feedback.

## Slide 24: Phase of Agile Model
3. Construction/Iteration
Purpose: To develop the product in increments (usually in sprints) by coding, integrating, and testing small parts of the functionality.
Approach: Each sprint or iteration focuses on building a subset of features. At the end of each sprint, the team delivers a potentially shippable product increment that includes new or improved features.

## Slide 25: Phase of Agile Model
Output: A working increment of the product with added functionality after each sprint, ready for stakeholder review.
Example: For an e-commerce site, the first sprint might focus on setting up product browsing, the next sprint on adding a shopping cart, and the following one on implementing checkout functionality. Each sprint builds on the last.

## Slide 26: Phase of Agile Model
4. Testing/Quality Assurance
Purpose: To ensure that the functionality meets the requirements and works reliably.
Approach: Testing is integrated throughout the Agile process (rather than only at the end) with frequent quality checks, unit tests, integration tests, and user testing within each sprint. Defects are identified and fixed as they arise, maintaining high quality.

## Slide 27: Phase of Agile Model
Output: A bug-free, quality-checked increment ready for deployment.
Example: In a healthcare app, automated tests might validate that each new feature meets security and privacy standards, while manual testing ensures user-friendly navigation and functionality.
.

## Slide 28: Phase of Agile Model
5. Deployment
Purpose: To release the latest product increment to end-users or stakeholders.
Approach: Deployment in Agile can be done frequently and incrementally, depending on the readiness and value of each increment. Continuous integration and deployment practices help automate the release process, making it easier to roll out new features and fixes.
.

## Slide 29: Phase of Agile Model
Output: A live product that end-users can interact with, updated frequently to reflect the latest completed features.
Example: A financial app might release a basic budgeting tool in the first deployment, then regularly deploy updates with new tools, such as investment tracking or spending insights, as they’re completed.

## Slide 30: Phase of Agile Model
6. Feedback
Purpose: To gather insights and suggestions from stakeholders and users about the latest increment.
Approach: Agile encourages frequent feedback after each iteration to ensure that the product aligns with user needs and expectations. This feedback loop allows the team to make adjustments quickly and guides future development.

## Slide 31: Phase of Agile Model
Output: Feedback gathered from stakeholders, end-users, or team members, which is then used to adjust priorities and refine future iterations.
Example: In a fitness app, users might provide feedback asking for more detailed tracking features. The team then uses this feedback to prioritize features like workout history and progress graphs in the next sprint.

## Slide 32: Agile Testing Methods
Agile testing methods are designed to integrate testing throughout the Agile development process, ensuring that quality checks happen frequently and feedback is quickly incorporated. This approach helps Agile teams maintain high standards of quality without slowing down the rapid development cycles typical in Agile. Key Agile testing methods include:

## Slide 33: Agile Testing Methods
Acceptance Test-Driven Development (ATDD)
Purpose: ATDD involves creating tests based on acceptance criteria before coding begins to ensure that each feature meets the agreed requirements.
Process: Product owners, developers, and testers collaborate to write acceptance tests, which are usually expressed in simple, user-friendly language. These tests guide development and verify if the feature fulfills the user requirements.
Example: For a login feature, the acceptance test might check if users can log in with valid credentials and are prevented from logging in with incorrect details.

## Slide 34: Agile Testing Methods
Unit Testing
Purpose: Unit testing is performed on the smallest testable parts of code (usually functions or methods) to ensure they work as expected.
Process: Developers write unit tests as they develop each feature, checking that individual components function independently. Unit tests are often automated and run regularly to catch bugs early.
Example: For an e-commerce site, a unit test for the “add to cart” function checks if it correctly updates the cart count and calculates the total price.

## Slide 35: Agile Testing Methods
Test-Driven Development (TDD)
Purpose: TDD aims to write tests before developing the corresponding code, ensuring code quality and helping developers clarify requirements.
Process: The TDD cycle consists of writing a failing test (Red), writing code to pass the test (Green), and refactoring for improvement (Refactor). This cycle repeats for every new feature or function.
Example: If implementing a search feature, the developer would first write a test expecting certain search results and then code until the feature passes this test.

## Slide 36: Agile Testing Methods
Smoke Testing
Purpose: Smoke testing, or "sanity testing," checks the basic functionality of an application to confirm that it is stable enough for further testing.
Process: This test is typically performed on initial builds, ensuring core features work without in-depth testing.
Example: After a new deployment, a smoke test would verify that users can log in, navigate the app, and access primary features without issues.

## Slide 37: When to use the Agile Model?
When frequent changes are required.
When a highly qualified and experienced team is available.
When a customer is ready to have a meeting with a software team all the time.
When project size is small.
Advantage(Pros) of Agile Method:
Frequent Delivery
Face-to-Face Communication with clients.
Efficient design and fulfils the business requirement.
Anytime changes are acceptable.
It reduces total development time.

## Slide 38: Disadvantages(Cons) of Agile Model:
Due to the shortage of formal documents, it creates confusion and crucial decisions taken throughout various phases can be misinterpreted at any time by different team members.
Due to the lack of proper documentation, once the project completes and the developers allotted to another project, maintenance of the finished project can become a difficulty.